# AWS First Cloud AI Journey – Project Plan

# [Project team] – FPT University – Meal Plan Web Application

# 2/12/2025

- Table of Contents

1	BACKGROUND and motivation	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	Assumptions	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	3

2.1	Technical Architecture Diagram	3

2.2	Technical Plan	4

2.3	Project Plan	4

2.4	Security Considerations	4

3	Activities AND Deliverables	5

3.1	Activities and deliverables	5

3.2	OUT OF SCOPE	5

3.3	PATH TO PRODUCTION	5

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	5

5	TEAM	6

6	resources & cost estimates	6

7	Acceptance	7

# BACKGROUND and motivation

## executive summary

The client is a nutrition-focused startup aiming to revolutionize the health and fitness market by integrating meal planning with direct ingredient sourcing. Currently, users face a fragmented experience, having to manually source ingredients for healthy recipes found online. The client seeks to bridge this gap by launching a "Personalized Food Ingredient Sales Platform" that serves individuals with specific fitness goals (weight loss, muscle gain) through AI-driven recommendations and doorstep delivery.

The decision to move to the AWS cloud is driven by a combination of business ambitions and technical requirements. On the business side, the focus is on creating new revenue streams, enhancing user engagement, and achieving a rapid ROI. Technically, the platform demands a scalable, secure, and globally responsive infrastructure to support dynamic traffic and media-rich content. Additionally, AWS’s cost-efficient, pay-as-you-go model ensures predictable operational expenses while supporting grow

- Business Drivers: To generate a new revenue stream through direct ingredient sales, increase user retention via a unified "plan-to-purchase" ecosystem, and achieve a Return on Investment (ROI) within 6–12 months.

- Technical Drivers: The need for a highly scalable infrastructure to handle fluctuating traffic from consumer marketing campaigns, the requirement for global low-latency content delivery for media-rich recipe assets, and the necessity of a secure, compliant environment for handling user data and payment processing.

- Cost Efficiency: Leveraging AWS pay-as-you-go models to keep operational costs predictable (estimated ~$120/month).

The platform’s use cases highlight how both end-users and administrators interact with the system. For users, the journey spans from account registration to personalized meal planning and seamless ingredient ordering. For admins and operations teams, the focus is on efficiently managing recipes, inventory, and orders through a secure backend interface.

- User Journey: Registration via Cognito, browsing a diverse recipe database, receiving AI-tailored meal suggestions, customizing portion sizes, and executing one-click ingredient ordering.

- Admin/Operations: Management of recipe content, inventory tracking, and order processing via a secure internal backend.

The project team will deliver an end-to-end web application that is deployed on cloud solution, including:

- Full-Stack Development: Implementation of a React frontend and Spring Boot REST API backend.

- Infrastructure Provisioning: Design and deployment of a secure AWS VPC with Public/Private subnets, NAT Gateways, and Multi-AZ architecture.

- DevOps Automation: Setup of a comprehensive CI/CD pipeline using AWS CodePipeline and CodeDeploy for deployment.

- Security Implementation: Configuration of WAF, IAM roles, Secrets Manager, and private networking to ensure data protection.

## PROJECT SUCCESS CRITERIA

Business Success Metrics:

- Budget Adherence: The project’s monthly AWS infrastructure operating cost must remain within ±10% of the estimated budget of $120.98/month during the initial post-launch phase.

- User Capacity: The system must successfully support a baseline of 1,000 Monthly Active Users (MAU) (as planned in the Cognito pricing model) without performance degradation or service interruption.

- Timeline Delivery: The "Meal Plan" platform must transition from development to a fully deployed production environment on AWS within the 3-month project timeline, ready for public access.

Technical Success Metrics:

- High Availability: The architecture must achieve resilience by deploying resources across at least 2 Availability Zones (Multi-AZ), with the Application Load Balancer successfully distributing traffic even if one zone becomes unavailable.

- Automated Deployment: A fully functional CI/CD pipeline (GitLab → CodePipeline → CodeDeploy) must be established, reducing the deployment time from code commit to production to under 15 minutes with zero manual file transfers.

- Performance Optimization: Static assets (recipe images, frontend code) must be delivered via Amazon CloudFront, targeting a page load time of under 2 seconds for users in the target region (Asia Pacific).

- Security Compliance:

  - 100% of application secrets (DB passwords, API keys) must be migrated to AWS Secrets Manager and removed from source code/config files.

  - AWS WAF must be active and logging, with rules configured to block common OWASP threats (SQL Injection, XSS).

- Scalability: The Auto Scaling Group must be demonstrated to automatically launch new EC2 instances when CPU utilization exceeds the defined threshold and terminate them when traffic subsides.

## Assumptions

Prerequisites & Dependencies

- AWS Account & Quotas: It is assumed that a valid AWS account is available with sufficient service quotas to provision the required resources in the Singapore region.

- Source Control Availability: The project relies on GitLab as the external source code repository. The success of the automated CI/CD pipeline (AWS CodePipeline) depends on the availability and proper configuration of webhooks from GitLab.

- Domain Ownership: Specific domain name required for the application to be configured in Amazon Route 53.

- Third-Party Libraries: The application development relies on open-source frameworks (Spring Boot, React) and specific libraries for AI/ML features. Libraries must remain compatible with the Amazon Linux 2 or Ubuntu environments used on EC2.

Technical Constraints & Architectural Decisions

- Database Hosting Strategy: PostgreSQL database will be host on a self-managed EC2 instance.

- Technology Stack: The project is strictly constrained to using Java Spring Boot for the backend and ReactJS for the frontend. Any deviation from this stack would require significant re-architecture.

- Regional Deployment: All infrastructure is assumed to be deployed in a single AWS Region (Singapore) to minimize latency for the primary user base. Cross-region replication is not currently in scope.

Business Assumptions

- Traffic Baseline: The cost estimation models (specifically for ALB, Cognito, and Data Transfer) assume a baseline of 1,000 Monthly Active Users (MAU). Significant deviations above this number will impact the estimated monthly budget of ~$120.98.

- ROI Timeline: It is assumed that the "Ingredient Sales" feature will see sufficient adoption to generate a Return on Investment (ROI) within 6–12 months post-launch, offsetting the operational costs.

- Development Resources: It is assumed that the project team has the necessary skills in AWS Cloud (EC2, VPC, IAM) to execute the deployment without requiring external consultants or managed services.

Risks

- Operational Risk (Database): By foregoing Amazon RDS for a self-managed EC2 database to save costs, the project assumes a higher risk regarding data durability and availability. Any failure in manual backup scripts or OS-level patching could lead to data loss or extended downtime.

- Security Configuration: The project assumes that the AWS WAF rules and Security Group configurations defined in the architecture are sufficient to mitigate standard web attacks (DDoS, SQL Injection) at launch.

- Cost Volatility: While the budget is estimated using the AWS Calculator, actual costs may fluctuate based on variable components like Data Transfer Out (CloudFront/EC2) and S3 API requests if user engagement exceeds the "standard user" profile.

# SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

## Technical Architecture Diagram

The proposed solution utilizes a 3-Tier Web Architecture hosted within a secure Amazon Virtual Private Cloud (VPC). This design separates the presentation, application, and data layers to ensure security, scalability, and maintainability.

1. Network Infrastructure & Security The infrastructure is deployed across two Availability Zones (Multi-AZ) to ensure high availability. The network is segmented into:

- Public Subnets: Host the NAT Gateways for outbound internet connectivity and the Application Load Balancer (ALB) to accept incoming user traffic.

- Private Subnets: Host the Spring Boot Application Tier (EC2 Auto Scaling Group) and the Data Tier (Self-managed PostgreSQL on EC2). These resources are not directly accessible from the internet.

- Edge Security: AWS WAF (Web Application Firewall) is deployed in front of the ALB to filter malicious traffic (SQL injection, XSS). Amazon Route 53 handles DNS resolution, routing traffic to Amazon CloudFront for low-latency content delivery.

2. Software Components & Data Flow

- Frontend (Presentation Layer): The ReactJS application is built into static assets and stored in Amazon S3. These assets are served globally via Amazon CloudFront, ensuring fast load times for users regardless of location.

- Backend (Application Layer): The core logic runs on Java Spring Boot, hosted on Amazon EC2 instances (t3.small). These instances are managed by an Auto Scaling Group, which dynamically adjusts capacity based on CPU utilization.

- Data Tier: To optimize costs while maintaining control, the PostgreSQL database is hosted on a dedicated EC2 instance within the private subnet.

- Media Storage: User-uploaded content (recipe images) is stored in a separate Amazon S3 bucket, accessed securely via signed URLs or VPC Endpoints.

3. Integration & Authentication

- User Management: Amazon Cognito handles user sign-up, sign-in, and token generation (JWT), offloading the complexity of secure identity management.

- Secret Management: Sensitive configuration data (Database credentials, API keys) is stored in AWS Secrets Manager and retrieved programmatically by the application at runtime, removing hardcoded secrets from the source code.

4. Deployment & Operations Models

- CI/CD: A continuous integration and deployment pipeline is established using GitLab (Source), AWS CodePipeline (Orchestrator), AWS CodeBuild (Build/Test), and AWS CodeDeploy (Deployment). This ensures that every code commit is automatically built, tested, and deployed to the EC2 instances without downtime.

- Observability: Amazon CloudWatch collects logs and metrics (CPU, Memory, Request Count) for monitoring health. AWS CloudTrail logs all API activity for auditing and compliance.

5. Alignment with AWS Well-Architected Framework

The proposed architecture adheres to the five pillars of the Well-Architected Framework:

- Operational Excellence: achieved through fully automated CI/CD pipelines.

- Security: implementation of "Defense in Depth" using VPC private subnets, WAF, Security Groups, and IAM least-privilege roles.

- Reliability: utilization of Multi-AZ deployments for the Application Load Balancer and Auto Scaling Groups to withstand data center failures.

- Performance Efficiency: offloading static content to maximize price-performance.

- Cost Optimization: strategic use of self-managed databases on EC2 and Auto Scaling to ensure resources are only paid for when needed.

6.  Architecture Diagram

The following diagram illustrates the interaction between the AWS services, the secure VPC network topology, and the flow of data from the user to the database.

7. List of Tools & Services

Cloud Infrastructure (AWS)

- Compute: Amazon EC2, Auto Scaling Groups.

- Networking: Amazon VPC, NAT Gateway, Internet Gateway, Application Load Balancer (ALB), Amazon Route 53.

- Storage & CDN: Amazon S3 (Media & Code Artifacts), Amazon CloudFront.

- Security: AWS WAF, AWS IAM, AWS Secrets Manager, Amazon Cognito.

- Management: Amazon CloudWatch, AWS CloudTrail.

DevOps & Deployment

- Source Control: GitLab.

- CI/CD Pipeline: AWS CodePipeline, AWS CodeBuild, AWS CodeDeploy.

Software Development Stack

- Backend: Java, Spring Boot Framework, Spring Security.

- Frontend: ReactJS, Redux/Context API, HTML/CSS.

- Database: PostgreSQL.

## Technical Plan

Our team will implement a fully automated CI/CD pipeline (GitLab → CodePipeline/CodeBuild/CodeDeploy) that builds, tests, secures, and deploys application artifacts to AWS environments (staging → production). Key pipeline steps and controls:

- Source & Trigger: Developers push code to GitLab. Updates to protected branches automatically trigger the AWS CodePipeline workflow.

- Pipeline Orchestration: CodePipeline pulls the latest source from GitLab and begins the automated build-and-deploy process.

- Artifact Storage: Source code and generated build artifacts are stored in an Amazon S3 bucket used as the central Code Storage repository.

- Build Phase: CodeBuild retrieves the artifacts from S3 and runs the build steps for both backend (Spring Boot) and frontend (React). Successful builds produce updated deployable packages.

- Deployment Phase: CodeDeploy takes the built artifacts from S3 and deploys them to the EC2 instances. Standard deployment hooks handle basic checks and service restarts.

- Delivery to EC2: After deployment, the updated application runs on the EC2 server(s) inside the VPC.

- Frontend Cache Refresh: If the frontend is updated, a cache-invalidation step ensures users see the latest version.

- Health & Rollback: Basic health checks ensure the deployment is successful. If any check fails, CodeDeploy automatically rolls back to the previous version.

- Monitoring: CloudWatch tracks build and deploy status, and notifications can be sent to the team when builds or deployments fail.

This CI/CD-only plan provides repeatable, auditable, and secure delivery of backend and frontend changes through automated testing, staged deployments, and controlled production promotion with rollback and observability baked into every release.

## Project Plan

The Team will adopt a simplified Agile Scrum framework over six 2-week sprints (covering the 3-month execution phase). This structure ensures regular feedback from Program Mentors and allows the team to adjust the AI algorithms or AWS architecture based on technical challenges.

The following team responsibilities are proposed:

Team Roles

- Team Leader (Scrum Master & Product Lead):

  - Responsible for maintaining the GitHub Project board (Backlog).

  - Facilitates internal communication and removes technical blockers.

  - Acts as the primary point of contact for Program Mentors.

- Backend Developers (2 Members):

  - Develop Spring Boot REST APIs and manage the self-hosted PostgreSQL database on EC2.

  - Handle User Authentication (Cognito) and Order Logic.

- AI/Algorithm Engineers (2 Members):

  - Develop the logic for the "Meal Recommendation."

  - Optimize data structures for ingredient matching and integrate the logic into the Spring Boot backend.

- Frontend Developer (1 Member):

  - Implements the React UI components and responsive design.

  - Integrates frontend forms with backend endpoints and displays AI recommendations.

Scrum Ceremonies

- Daily Stand-up (15 min): A quick sync to discuss: "What did I do yesterday?", "What will I do today?", and "Do I have any blockers?"

- Sprint Planning (Start of Sprint): The team selects User Stories and assigns tasks to specific members.

- Sprint Review / Mentor Check-in (End of Sprint): A live demonstration of the current features deployed on the EC2 instance to Program Mentors for feedback and grading validation.

Documentation & Quality Assurance To ensure the project is "submission-ready" and maintainable:

- Peer Code Reviews: Before merging branches into main, developers will review each other's Pull Requests (PRs) in GitLab to check for logic errors and hardcoded credentials.

- Infrastructure Documentation: The team will maintain a architecture document detailing the AWS setup (VPC, Security Groups, EC2 configuration) to ensure any member can restart the servers if needed.

- Troubleshooting Guide: A shared document listing common fixes, such as "How to reconnect the Spring Boot app to the Database" or "How to update the React build on S3."

## Security Considerations

The Development Team will implement a "Defense in Depth" strategy, securing the application at the network, identity, and data layers. The following considerations are categorized by the AWS Cloud Adoption Framework (CAF) security perspective:

1. Access (Identity & Permissions)

- Least Privilege Access: All EC2 instances will use IAM Roles with minimal required permissions (e.g., S3-Read-Only for fetching recipe images) rather than long-term access keys.

- User Authentication: End-user identity will be offloaded to Amazon Cognito, ensuring that sensitive password hashes are never stored in the custom PostgreSQL database.

- Bastion Host/Session Manager: Direct SSH access to the private backend and database subnets will be blocked. Administrators will use AWS Systems Manager Session Manager for secure, audited shell access without opening port 22.

2. Infrastructure (Network & Compute)

- Network Segmentation: The VPC will be strictly divided into Public (ALB, NAT Gateway) and Private (Spring Boot EC2, PostgreSQL EC2) subnets.

- Security Groups:

  - PostgreSQL: Inbound rules will only accept traffic from the Spring Boot App Security Group, effectively isolating the database.

  - Spring Boot: Inbound rules will only accept traffic from the Application Load Balancer.

- WAF Integration: AWS WAF will be deployed on the ALB with managed rule sets to block SQL Injection, Cross-Site Scripting (XSS), and bot traffic before it reaches the backend.

3. Data (Protection & Privacy)

- Data Storage Security: Instead of encryption at rest, data security is enforced via Access Control. All data on EBS volumes (Application and Database) is protected by strict AWS Security Groups and IAM policies, ensuring that only the specific EC2 instances within the Private Subnet can read or write to the storage.

- Network Security & Isolation: For the POC phase, security is maintained through VPC Network Isolation rather than certificate-based encryption. The Database and Backend Application reside in Private Subnets with no direct internet access. All internal traffic between the Load Balancer and EC2 instances stays within the secure AWS network boundary, isolated from the public internet.

- Secret Management: Database credentials and third-party API keys (e.g., MoMo Sandbox) are stored in AWS Secrets Manager and injected into the Spring Boot application at runtime. This ensures that sensitive credentials are never hardcoded in the source code or GitLab repository.

4. Detection (Logging & Monitoring)

- Centralized Logging: The CloudWatch Agent will be installed on all EC2 instances to ship application logs and system logs to Amazon CloudWatch Logs for real-time analysis.

- Audit Trails: AWS CloudTrail will be enabled to log all API.

5. Incident Management (Response & Recovery)

- Automated Backups: A cron job on the PostgreSQL EC2 instance will push Write-Ahead Logs (WAL) and daily dumps to Amazon S3 for durable disaster recovery.

- Incident Response Plan: A runbook will be created defining steps for common scenarios, such as "High Latency Alarm" (Scale out ASG) or "Database Unreachable" (Failover to standby script).

- Access Control & Change Management: The team maintains infrastructure integrity through Strict IAM Access Control. Only designated "Cloud Infrastructure" team members possess write permissions to modify critical network resources. Any necessary configuration changes are proposed and manually reviewed by the team lead during Sprint Planning to prevent accidental misconfigurations or unauthorized exposure

# Activities AND Deliverables

## Activities and deliverables

| Project Phase | Timeline | Activities | Deliverables/Milestones | Total man-day |
| --- | --- | --- | --- | --- |
| Assessment | Week 1 | - Gather requirements for meal plan website - Define database schema - Define AI recommendation parameters - Define website functionalities | - Database Schema - Software Requirements Specification (SRS) | 25 man-days |
| Setup base infrastructure | Week 2-3 | - Design System Architecture (Spring Boot + React) - Initialize GitLab repository and local environments - AWS Pricing Calculation & Budgeting | - Architecture Diagram - Repo Structure - Cost Report | 50 man-days |
| Backend Development & AI setup | Week 4-10 | - • Implement Spring Boot REST APIs (Auth, User, Recipe CRUD) - Develop AI-driven meal suggestion logic | - Swagger API Documentation - Spring Boot JAR File | 140 Man-Days |
| Frontend Development | Week 4-10 | - Build React Frontend (UI/UX, Routing, Forms) - Integrate Frontend with Backend REST APIs | - React Application Build - Functional UI Prototypes | 35 Man-Days |
| Golive | Week 11 | - Configure AWS Networking (VPC, Subnets, Route53) - Setup CI/CD (CodePipeline, CodeBuild, CodeDeploy) - Deploy App/DB to EC2 and Media to S3 | - AWS Infrastructure setup - Website Deployment - CI/CD Pipeline Configuration | 25 Man-Days |
| Handover | Week 12 | - Final system optimization and cleanup - Final presentation | - Final Project Report | 25 Man-Days |

## OUT OF SCOPE

 Proprietary AI Model Training: The "AI-driven recommendations" will utilize pre-existing APIs or heuristic algorithms. Training a proprietary Large Language Model (LLM) or developing custom machine learning infrastructure from scratch is out of scope.

 Real-Time Logistics/Driver Tracking: While the system handles order processing and status updates, it does not include a real-time GPS tracking module for delivery drivers or integration with complex third-party logistics (3PL) fleet management software.

 Content Creation: The entry, formatting, and photography of recipes and ingredient data are the sole responsibility of the Business Stakeholders. The technical team is responsible only for the CMS framework to house this data.

## PATH TO PRODUCTION

The Proof of Concept (POC) has been successfully built with specific and targeted use-cases, focusing on the critical path of User Authentication (Cognito), Recipe Browsing (Spring Boot/S3), and the Order Management flow.

- POC Implementation Strategy (Completed)

To strictly adhere to the project timeline and the ~$120/month budget, the following architectural choices were implemented for the current release:

  - Cost-Optimized Database: Successfully deployed and configured a self-hosted PostgreSQL database on a single EC2 instance. This provides full relational database functionality while keeping data tier costs at ~$10/month, avoiding the higher premiums of Amazon RDS.

  - Algorithmic Recommendation Logic: Developed and integrated logic-based algorithms directly within the Spring Boot backend to deliver "AI-driven" meal suggestions based on user inputs, validating the personalization feature without the overhead of external ML models.

  - Payment Workflow Validation: Integrated the MoMo Sandbox environment to simulate and verify the complete transaction lifecycle, ensuring the order processing flow functions correctly before enabling real money transactions.

- Future Operational Excellence & Fine-Tuning (Not Implemented)

While the functional POC is complete, the following "Operational Excellence" measures have not yet been implemented and are identified as critical next steps before a commercial production launch:

  - Automated Security Scanning: The CI/CD pipeline currently lacks automated security gates. OWASP ZAP vulnerability scans must be integrated before the "Deploy" stage to detect SQL injection or XSS vulnerabilities in the React frontend or Spring Boot API.

  - Custom Observability: Currently, only basic CloudWatch metrics (CPU/Memory) are tracked. The production environment will require configuring the CloudWatch Agent to push custom business-critical metrics, such as "Order Failure Rate," "Cart Abandonment Rate," or "Recommendation Latency."

  - Disaster Recovery (DR) Automation: Automated backup procedures are currently manual or undefined. Future implementation must include cross-region S3 replication for the "Media Storage" bucket and scheduled EBS volume snapshots for the Data Tier EC2 instance.

# EXPECTED AWS COST BREAKDOWN BY SERVICES

[Include a link to the AWS monthly calculator pricing created specifically for this project. Pricing should include all AWS Services like EC2, S3, EBS and others expected to be deployed based on the architecture listed above in this document

[Calculator Data should take RI and on-demand EC2 instances into considerations wherever applicable]

[In addition, include tooling cost also to the migration cost of the project]

[Call out assumptions made to create cost estimation]

# TEAM

Team Lead

| Name | Title | Description | Email / Contact Info |
| --- | --- | --- | --- |
| Nguyễn Trương Phúc Thịnh | Team Leader/ AI | Responsible for project direction, meal suggesting feature using AI |  |

Backend team

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |
| Lương Nguyễn Duy Khang | Backend Developer | Responsible for API design, Authentication (Cognito), Payment processing, AWS integration | Lndkhang278@gmail.com |
| Hoàng Huy Hoàng | Backend Developer | Responsible for API design, developing core features: Order management, Shopping cart, Meal details and database schema |  |

Frontend team

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |
| Phạm Xuân Hoàng | Frontend Developer | Responsible for UI/UX design, responsive layout, integrate React with backend APIs |  |

# resources & cost estimates

| Resource | Responsibility | Rate (USD) / Hour |
| --- | --- | --- |
| Solution Architects [number of assigned headcount] |  |  |
| Engineers [number of assigned headcount] |  |  |
| Other (Please specify) |  |  |

* Note: Refer to section “activities & deliverables” for the list of project phases

| Project Phase | Solution Architects | Engineers | Other (Please specify) | Total Hours |
| --- | --- | --- | --- | --- |
| Total Hours |  |  |  |  |
| Total Cost |  |  |  |  |

Cost Contribution distribution between Partner, Customer, AWS:

| Party | Contribution (USD) | % Contribution of Total |
| --- | --- | --- |
| Customer |  |  |
| Partner |  |  |
| AWS |  |  |

# Acceptance

To ensure the project meets the technical standards, the team will follow this review workflow:

1. Submission of Deliverables Upon completion, the Project Team will submit the relevant artifacts (Source Code via GitLab, Architecture Diagrams, and deployed EC2 endpoints) to the Mentors.

2. Mentor Review Period The Program Mentors will evaluate the submission. The review will focus on:

- Functionalities of website

- AWS Best Practices

- Code Quality

3. Approval or Feedback

- Acceptance: If the work meets the program's capstone requirements, the Mentors will provide confirmation to the team.

- Request for Improvements: If the submission lacks core features or violates AWS security practices, Mentors will provide specific feedback or changes if necessary.

4. Final Project Sign-off

If no critical issues are found, or once all feedback has been addressed, the milestone is considered complete, allowing the team to focus on the final presentation and defense.